ECSE 321: Deliverable 3

Meeting minutes: November 25 2021

Time: 19:30

# Present

Ramin Akhavan, Mathieu Geoffroy, Gabrielle Halpin, Amani Jammoul, Eloyann Javanbakht, Zoya Malhi

# Absent

No absentees

**Previous Meeting and New changes**

Previous tasks:

1. Focusing on getting postman working, getting the persistence test to pass, successful built:
   1. Mathieu
   2. Gabby
2. Frontend start up
   1. Zoya
   2. Amani
   3. Ramin
   4. Eloyann

**Update on previous tasks**

Team 1: All Postman tests and persistence tests are passing, all previous issues from deliverable 3 have been corrected.

Team 2: UI mock-ups completed and Front-end stared

* Ramin & Amani’s sub team: Completed the frontend of the search and reserve feature page, backend almost totally completed
* Zoya & Eloyann: Frontend completed missing the backend implementation

**Frontend decisions**

* We will use bootstrap library to maintain consistency
* Logo of the page chosen
* Main colors; white, black & blue
* Default page & log in page were merged
* Mathieu and Gabby: focus on frontend develop of librarian view

**Tentative To do List**

* Explore bootstrap library
* Complete implementation of the frontend view,
* implement backend services specific to the frontend web page assigned to each sub team
* All to be done by Sunday morning

# Agenda for Next Meeting

* Sunday the 27th:
  + Connecting and ordering all frontend from various branches to one
  + Ensuring somewhat of consistency throughout the site’s pages
  + Figuring how to pass the user ID from a page to another

# Adjournment: 20:00

.

# Minutes submitted by: Eloyann Roy Javanbakht

# Approved by: Mathieu Geoffroy